Assignment 2.1

1. List down any 5 differences between Traditional and Modern project
       management methodologies
Ans.
Traditional Methodologies	Modern Methodologies
It is difficult to adapt any changes to the project.	Flexible for the project changes at any stage.
Cost and time involved in the project can be estimated more accurately.	It is difficult to define the cost and time involved in the project.
Customer involvement is less as the customer comes in only during requirements gathering stage and then only when the project is ready.	In modern approach customer is actively involved throughtout the project development process.
Follows linear or sequential approach where going back to previous stage is not feasible.	Follows alternative or concurrent aprroach where going to any stage for a change does not affect the project.
Colocation of all the members working under same project is not important for better efficiency.	Colocation of all the members is important as it improves time efficiency and better results.

2. How to choose which Project Management Methodology that the project
        should adapt and why?
Ans. Choosing a Project Management Methodology for a project depends on various factors:
- Skill set resources: Before selecting a PM methodology a quick analysis of available skill set resources within the organization should be done.Based on the skill set availability a suitable methodology should be selected.
- Time Constraint: Some PM methodologies are suitable for long term projects and some for short term projects. Thus, a methodology that meets the timing requirements for a project should be choosen.
- Tools: Different PM methodologies use different tools and it may not be possible for an organization to be equipped with all the tools. So, a methodology should be choosen based on the available tools within the organizations as buying or developing tools for a poject will increase the cost.
- Project Constraint: Some of the project requirements can be in a way that they can only be achieved using specific PM methodology. Thus some project rquirements can rule out the scope of using different PM methodologies.

3. When do you decide if the Project has to be done in Sprints and provide an example.
Ans. A project can be done in sprints based on the following conditions:
- When the customer requirements are flexible
- When the projects have short deadlines
- When the project can be splited into smaller modules
- When skilled developers are available within the organization who can work efficiently on short deadline projects.

Example:
Cosider a scenerio where the government’s transportation body wants to automate its bus pass issuing system. The requirement is to create a webpage through which people can apply for the bus pass under various categories and the timing contraint is that within a month the entire system should get automated.
This project can be splitted into different modules such as creating a front end can be one module, creating database for storing applicant’s information can be a different module, bus pass generation can be a different module. Suppose current facility is only for monthly pass for a particular route. Requirements flexibility comes in a scenerio where the government decides to issue the yearly passes as well and also a pass which is valid for all the routes.